| Project ID: |  | Project Name: | WeCare |
| --- | --- | --- | --- |

| Status Report Frequency | Weekly |
| --- | --- |
| Reporting Period: | As per plan Minor delays / issues Major delays / issues 01-June-26 to 07-June-26 |
| Prepared By: | Anjaneya Ch |
| Prepared On: |  |

- Work Accomplished in the Reporting Period:

| # | Accomplished Tasks | Status/Remarks |
| --- | --- | --- |
| 1 | Investigated and identified the root cause of the Loyalty Case creation issue. | Completed |
| 2 | New task View Created as Per Business Team Request | Completed |
| 3 | the Loyalty Case creation, provided a patch but few Scenarios its failing | Ongoing |
| 4 | Coordinated with stakeholders regarding issue analysis and next steps. | Ongoing |

- Work Planned for the next Reporting Period:

| # | Project Tasks | Remarks/Notes |
| --- | --- | --- |
| 1 | Obtain VPN access. | VPN Connection Issues |
| 2 | Perform UAT testing and validation. | Pending VPN access |
| 3 | Verify identified issues in UAT. | In Progress |
| 4 | Complete technical documentation. | In Progress |
| 5 | Review and discuss proposed fixes. | In Progress |

- Outstanding Issues / Concerns / Challenges / Need Attention / Support Required:

| # | Issues / Concerns / Challenges | Raised On | References | Responsible |
| --- | --- | --- | --- | --- |
| 1 | VPN access Issues. | Current Week | UAT Access Request | IT Team |

- Key Achievements / Highlights / Value Adds

- NA

- New Learnings / Explorations

- NA

- Review Comments/Notes/Action Points

- NA