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	Weekly Status Report




	Project ID: 
	
	Project Name:
	WeCare



	[bookmark: _Hlt42078600]Status Report Frequency
	Weekly

	Reporting Period: 
	01-June-26 to 07-June-26As per plan
Minor delays / issues
Major delays / issues


	Prepared By:
	Anjaneya Ch

	Prepared On:
	



1. Work Accomplished in the Reporting Period:

	#
	Accomplished Tasks
	Status/Remarks

	1
	Investigated and identified the root cause of the Loyalty Case creation issue.
	Completed

	2
	New task View Created as Per Business Team Request 
	Completed

	3
	the Loyalty Case creation, provided a patch but few Scenarios its failing 
	Ongoing

	4
	Coordinated with stakeholders regarding issue analysis and next steps.
	Ongoing



2. Work Planned for the next Reporting Period:

	#
	Project Tasks
	Remarks/Notes

	1
	Obtain VPN access.
	VPN Connection Issues 

	2
	Perform UAT testing and validation.
	Pending VPN access

	3
	Verify identified issues in UAT.
	In Progress

	4
	Complete technical documentation.
	In Progress

	5
	Review and discuss proposed fixes.
	In Progress




3. Outstanding Issues / Concerns / Challenges / Need Attention / Support Required:

	#
	Issues / Concerns / Challenges
	Raised On
	References
	Responsible

	1
	VPN access Issues.
	Current Week
	UAT Access Request
	IT Team



4. Key Achievements / Highlights / Value Adds 
· NA
5. New Learnings / Explorations
· NA
6. Review Comments/Notes/Action Points
· NA
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